## Slide 1
FQ18152
Metrorail Faregate Acquisition
Pre-Proposal Meeting
April 3, 2018
Washington Metropolitan Area Transit Authority

## Slide 2: PURPOSE
The purpose of this meeting is to provide potential Offerors with an overview of the solicitation and solution requirements and to provide an interactive environment for questions and clarifications about the RFP.
Disclaimer: The Pre-Proposal Conference is for information purposes only. Statements or representations made during the Conference are not legally binding. Questions should be submitted in writing for an official WMATA response. Changes resulting from this Conference or the site visits are official only if issued through an Amendment to the RFP.

## Slide 3: AGENDA
Safety Contact
Introductions
Objectives
Solicitation Structure
DBE and Insurance Requirements
Period of Performance, Liquidated Damages and Incentives
Proposal Requirements
Cost Sheet Review
Selection Criteria
Break
Design Features
Program Requirements
Existing Conditions
Deployment Requirements Overview
Questions
Site Survey

## Slide 4: OBJECTIVES
Modernize faregates
Improve the customer experience
Increase faregate reliability
Reduce opportunity for fare evasion
Improve operational interfaces
Increase list service capabilities
Reduce power consumption
Introduce a pleasing design aesthetic that is complimentary to WMATA’s Metrorail historic appearance
Maintain current fare payment application and fare media while deploying hardware that is forward looking

## Slide 5
Solicitation Instructions
  Proposal Requirements
  DBE Goals
  Price Sheet
Terms and Conditions
  Insurance and Bond Requirements
  Intellectual Property
  Variation in Quantities
  Representations and Certifications
Technical Specification and Statement of Work
  Faregates
  Station Terminals and Portable Devices
  Faregate Maintenance
  Software Maintenance
  Parts Repair and Replacement Warranty
SOLICITATION OVERVIEW

## Slide 6
Options
  Silver Line and Purple Line Equipment
  Extended Software Maintenance
  Faregate Maintenance
  Extended Parts Repair and Replacement Warranty
Solicitation Attachments
  Requirements Compliance Matrix
  WMATA Construction Safety and Environmental Manual
  WMATA Safety and Security Certification Plan
  WMATA IT NCS Design and Wiring Standards
  IT NCS Approved Materials List
  WMATA Standard Specifications
SOLICITATION OVERVIEW

## Slide 7
Vendor Registration
  https://www.wmata.com/business/procurement/index.cfm
DBE
  DBE Goal 3%
  Monthly DBE Compliance Reporting
  Prompt Payment Certification
  Davis and Bacon Wage Payroll Certification
Insurance and Bonding
  Railroad Protective Liability (Can be purchased from WMATA)
  Commercial General Liability
  Business Automobile Liability
  Workers Compensation
  General Bond
VENDOR REGISTRATION, DBE & INSURANCE REQUIREMENTS

## Slide 8
PERIOD OF PERFORMANCE AND LIQUIDATED DAMAGES
 | Period of Performance | Liquidated Damages
Mobilization | NTP + 45 days | 
Design Review | NTP + 130 days | 
Testing | Design Review End + 120 | $4500/additional test day
Deployment Planning | Design Review End + 60 | 
Training | Deployment Start – 60 days | 
Deployment | Testing End (+ 30) + 300 days | $8000/day
Faregate Warranty | Deployment End + 90 days | 
Parts Warranty | System Acceptance + 365 days | 
Software Maintenance | System Acceptance + 1095 days | 

## Slide 9
General
  Offerors may submit multiple proposals
  Technical proposals may include multiple options for specific requirements, but if the selection of one option over another changes the costs than it must be submitted as a separate proposal.
  Each additional proposal must include a description of the variances from the first proposal
  Submissions must include all 3 volumes as follows:
    Volume 1 Cost/Price (1 original, 1 copy and 1 USB)
    Volume 2 Technical ( 1 original, 3 copies and 1 USB)
    Volume 3 Contractual ( 1 original, 1 copy and 1 USB)
  Each additional proposal must include a separate Technical and Cost proposal but a single Contractual submission can cover all submitted technical and cost proposals.
PROPOSAL REQUIREMENTS

## Slide 10
Technical Proposals
  Past Experience
  Key Staff Resumes
  Team Description and Project Organizational Chart
  Equipment and System Descriptions and Narrative of Responsiveness to WMATA Objectives and Critical Requirements
  Equipment Data Sheets
  Enhanced Functionality Narrative
  Deployment Approach
  Project Schedule
  Requirements Compliance Confirmation
PROPOSAL REQUIREMENTS

## Slide 11
    Best-value RFP
    Higher weight for technical over price
    Technical proposals will be scored without consideration of price
    Proposals must meet all critical evaluation criteria and meet minimum technical evaluation scores for consideration
    Technical evaluation team comprised of WMATA key stakeholders from different departments
BASES OF AWARD

## Slide 12
COST SHEET REVIEW CONTRACT BASE
Line Item | Description
Mobilization | Up front costs for onboarding staff, insurance and bonding costs, and early action project management deliverables
Design Review | CDR, PDR, and FDR design packages, supplemental design documentation and deployment planning documents.
Testing | First Article Testing, Environmental Testing, System Integration Testing, Pilot, and In Service Testing
Training | Station Manager Training, Faregate Maintenance, Bench Maintenance, and Other Users
Faregates and Deployment | Unit costs for faregates and unit costs for deployment of faregates and associated equipment
Station Terminals | Unit costs for fully configured Station Terminals
Portable Devices | Unit costs for fully configured Portable Devices
90 Day System Maintenance Warranty | Labor, materials, and parts for 90 days of system operation after the last faregate is installed
Spare Parts | Recommended spare parts to support 1 year of parts and component replacement
Software Maintenance | Three years of system software maintenance and a 2000 hour labor allowance for software programming and engineering enhancements
Parts Repair and Replacement | One year of parts repair and replacement from the end of the 90 day warranty period.

## Slide 13
COST SHEET REVIEW CONTRACT OPTIONS
Line Item | Description
Silver Line and Purple Line Equipment | Unit costs for faregates, Station Terminals and Portable Devices for Silver Line and Purple Line stations and the unit costs for the deployment of faregates and associated equipment
Extended Software Maintenance | Two one year options to maintain system software and labor allowance for software programming and engineering enhancements
Faregate Maintenance | Three year option for faregate corrective and preventative maintenance and coordination of parts repair and two one year additional options.
Extended Parts Repair and Replacement Warranty | Four one year options for faregate parts repair and replacement.

## Slide 14
Interface with WMATA’s current fare payment system, accepting WMATA fare media, processing all fare schedule rules, and processing all list service transactions.
Comply with all applicable federal and industry standards including ADA, NFPA 130, NFPA 70, PCI, and Title VI.
Provide secure data storage and communications that includes user and device authentication protocols.
Support local, central and portable faregate management.
Support emergency safety functionality including the automatic opening faregate barriers and activation of emergency lighting with the loss of power or with the triggering of WMATA’s emergency alarm system and the automatic retraction or opening of barriers when obstructed.
Process at least 35 ingress or egress transactions per minute and emergency egress of at least 50 customers per minute.
CRITICAL REQUIREMENTS

## Slide 15
TECHNICAL EVALUATION
Evaluation Measure | Score Range | Minimum Score
Integration with current fare payment application | 0 - 25 | 18
Qualifications | 0 - 20 | 13
Adherence to Requirements | 0 - 20 | 13
Deployment Approach | 0 - 20 | 13
Design Aesthetic | 0 - 5 | 3
Power Saving | 0 - 5 | 3
Enhanced Functionality | 0 - 5 | 3
**Minimum qualifying score is 66 points

## Slide 16
Customer Interface
  Larger customer display with variable messaging and adjustable brightness
  Programmable audible tones
  Improved directional signage and customer messaging
User Interface
  Local and centralized faregate status monitoring and controls
  Portable Station Manager devices that will allow faregate control outside the kiosk
  Centralize faregate control, monitoring and status reporting including:
    Centralized faregate management
    Station Manager log-in and reports
    Device event monitoring and reporting
    Performance monitoring against metrics and dashboard reports
DESIGN FEATURES

## Slide 17
  Faregates
    Bi-directional retractable or paddle barriers (saloon style)
    Stainless Steel Grade 316L or better w/ No. 4 brush finish, and Metro brown accent coloring
    Cycle time of 700 ms
    Throughput of 35 customers per minute and at emergency egress of least 50 customers
    Barrier gap not more than 2 inches
    Adjustable sensor capability
    Configurable audible and visual alarms
    Configurable audible and visual payment confirmation indicators
    Concession fare indicator lighting
    List service memory of 2 million items each (“hot list” Smart Benefits, web sales, and refunds)
    Option for alternative fare media (non-SmarTrip)
    Customer display for balance, available fare media, list services transaction
    Modular design, security locks, maintenance log-in
    Designed to support a second Payment Processing Target
DESIGN FEATURES

## Slide 18
  Station Terminals
    Faregate management (place in and out of revenue service, select directional configuration, and open on demand)
    Support a configurable emergency alarm system delay
    Panic button to open all faregates on-demand
    Manage display lighting and alarm settings
    Support Station Manager log-in and log-off and maintain log records
    Include card reader and support customer fare media inquiries
    Direct connectivity to faregates
DESIGN FEATURES

## Slide 19
  Portable Devices
    Provide secure faregate management (place in and out of revenue service, select directional configuration, and open on demand)
    Include card reader and support customer fare media inquiries
    Connect to faregates via WMATA MetroNet WiFi
    Include protective casing
    Configured to allow for WMATA to install additional applications on the device
DESIGN FEATURES

## Slide 20
  Central System Functionality and Reporting
    Remote faregate management (place in and out of revenue service, select directional configuration, and open on demand)
    Remote faregate diagnostics
    Configurable status monitoring (system wide or by mezzanine)
    Dashboard status reporting (device status, faregate configurations, log information, entry/exit transactions, alarm events)
    Routine reports (log information, events information, transaction data)
    Push down software and firmware upgrades and maintain version control records
    Connect to faregates and station terminals via WMATA MetroNet WAN
DESIGN FEATURES

## Slide 21
  Program Management
    Experienced Project Manager, Quality Manager, Technical Manager, Training Manager, Maintenance Manager
    Use Procore for Document Management
    Design Review (Pre-Design Meetings, CDR, PDR, FDR)
    Testing (FAT, Environmental Testing, Systems Integration Testing, Pilot Testing, In-Service Testing)
    Deployment (Installation at up to 3 mezzanines per night with not more than one aisle left out of service)
    Maintenance through 90 days after deployment
    Parts replacement for 1 year after system final acceptance
    Software maintenance 5 years after system final acceptance
    Optional device maintenance for 5 years
PROGRAM REQUIREMENTS

## Slide 22
  Safety
    Safety Certification Plan
    Site Specific Work Plan
    Supplement Work Plan (for special circumstances)
    Power and Wiring Diagram Deliverables
    Installation Interface Plan
    Deployment Plan
    Pre-Installation Inspections
    Compliance with WMATA Metrorail Safety Rules
PROGRAM REQUIREMENTS

## Slide 23
  Security
    Secure communication protocols with device authentication
    Faregate locks and maintenance user authentication
    System wide user authentication for various user interfaces
    Authenticate users with WMATA Central Director
    Data Encryption
    Security Plan
PROGRAM REQUIREMENTS

## Slide 24
  Quality
    Quality Manager (does not report to PM)
    Deployment Quality Manager (does not report to deployment PM)
    Program Quality Management Plan
    Deployment Project Specific Quality Management Plan (Based on FTA-IT-90-5001-02.1)
    Risk Management Plan
    System Performance Reporting and Metrics
    In-Service Reliability Testing (First 90 days of deployment)
PROGRAM REQUIREMENTS

## Slide 25
  Aging Infrastructure
  Faregate power and comm are accessed from U/F duct raceway
  A typical duct configuration has a 6 inch comm and power duct and 4 inch emergency power duct
  Power and comm stub-ups that access faregate from the U/F duct are adapted to current faregate cabinets dimensions
  Faregates power is accessed with twist lock receptacles that sit up to 3 inches above the floor
  Faregate main power uses a single home run circuit and emergency power is daisy chained from a different power source
  Some mezzanines don’t have elevator access
SITE CONDITIONS

## Slide 26
DEPLOYMENT PREPERATIONS
Finished up with tiling of handhole/junction box cover

## Slide 27
TYPICAL FAREGATE RACEWAYS
Covering with 3/4” fire-rated plywood base board
FREE SIDE
PAID SIDE
Typical
Power Duct
Typical Emergency
Power Duct
Alt Comm Duct
Typical
Comm Duct
Center Line
72”
7”
3.125”
6.25”
3.125”
6.25”
Faregate Cabinet Width: 11”
ADA Faregate Cabinet Width 11”
Faregate Height 39.5”
Standard Aisle 21”
ADA Aisle 36”
* Aisle size may vary

## Slide 28
EXISTING CONDITIONS
Covering with 3/4” fire-rated plywood base board
Finished up with tiling of handhole/junction box cover

## Slide 29
  WMATA Responsibility
    Comm switch and connectivity to MetroNet backbone
    Single CAT 6 Cable to kiosk terminated at patch panel and faregate cabinet
    Power and communications raceway to faregate cabinet
    Site access for up 3 mezzanines per from 11:00 pm to 5:00 am (tasks that impact egress may not begin until station closure)
    Tile repair
  Contractor Responsibility
    Storage and delivery of faregates
    Removal and temporary storage of existing faregates
    Installation of faregates and supporting equipment including anchoring equipment, connecting to power, and connecting to emergency system
    Modifications to faregate power, if needed, including: repositioning of electrical receptacles, replacement of electrical receptacles, pulling electrical wire from kiosk to faregate
    Modifications to communication cables inside faregate
    Restoration of worksite for revenue service
DEPLOYMENT DEMARCATION OF RESPONSIBILITY

## Slide 30
  Site access time restrictions (11:00 pm to 5:00 am)
  Revenue service and egress requirements (work task at the faregate array in most instances may not begin until the last train leaves the station and active work must end at 4:00 am to ensure that faregates are operational)
  MetroNet access coordination (require IT NCS escort to connect to MetroNet)
  Faregates must be powered from twist lock receptacles and current and the size and placement of these receptacles inside the faregate cabinet is obtrusive and not consistently positioned.
  Power outage coordination (WMATA requires a 4 week lead time to facilitate planned power outages)
  Equipment delivery and removal (coordinated to avoid rush hour and event traffic)
  Stations with no elevator access (coordination with ELES for special escalator lifts with weight restrictions)
  Special security coordination (Pentagon and Arlington Cemetery stations require special coordination)
DEPLOYMENT CONSTRAINTS

## Slide 31
 |  | Total Aisles | ADA Aisles | Regular Aisles
Current System Replacement | System wide Replacement AFC Lab/Training | 895 11 | 138 3 | 757 8
Planned System Expansion | Shady Grove Union Station N Silver Line (2) Purple Line Potomac Yards | 4 3 37 16 8 | 1 1 7 3 2 | 3 2 30 14 6
Possible Added Capacity | Expanded Faregate arrays at up to 10 Mezzanines | 15 | 1 | 14
EQUIPMENT QUANTITIES

## Slide 32
?
QUESTIONS